DCLL R&D Evaluation Summary Table

Notes:

- This table has Evaluation Ratings but no comments, see complete table that follows for all comments

- The R&D for the ancillary loops and integration mentioned during the various presentations have also been included.

- Yellow indicates missing input

Evaluation

E = Essential for the qualification and successful execution of the TBM experiment, and no other party is doing it

I = Important for the qualification and successful execution of the TBM experiment, or Essential but is definitely being done by another party

D = Desirable but the risk is acceptable if not performed

N/A = Not appropriate: should be combined with other task, moved to Design, etc.

Schedule

B = Beginning 3-4 years. Needed immediately for preliminary design choices

M = Middle 3-4 years. Needed in the middle of the next 10 years after initial R&D is performed (for instance for qualification or integrated effects tests).

E = Ending 3-4 years. Needed before performance of first experiments or is specific for subsequent modules

| Topic | SubTopic | WBS/ Coordinator | Evaluator | Eval |
| --- | --- | --- | --- | --- |
| Tritium Permeation | Coatings for tritium permeation control (Consensus is secondary containment as needed, and not coatings, should be used for TBM. DEMO strategy to be high efficiency removal from PbLi and He to be tested as part of TBM program) | Test Module 1.8.1.1.2.1 Merrill | Merrill | I-M |
|  |  |  | Zinkle | D-? |
|  |  |  | Malang |  |
|  |  |  | Wong | I-B |
|  |  |  | Pint | E-B |
|  |  |  | Morley | D-E |
|  |  |  | Smolentsev | I-E |
|  | Modeling and analysis to predict tritium processing system performance and perform sensitivity analysis. (Only question: Is this R&D or code application) | Tritium Proc. 1.8.1.4.1.2.1 Willms | Willms | E-B |
|  |  |  | Morley | E-B |
|  |  |  | Wong | E-B |
|  |  |  | Smolentsev | E-B |
|  | Extraction experiments for tritium from helium. (Consensus: International problem, should be addressed internationally) | Tritium Proc. 1.8.1.4.1.2.3 Willms | Willms | I-BM |
|  |  |  | Morley | I-E |
|  |  |  | Malang |  |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | I-B |
|  | Extraction experiments for tritium from PbLi (Including T Fate) (Consensus: Permeator should be pursued) | Tritium Proc. 1.8.1.4.1.2.2 Willms | Willms | E-BM |
|  |  |  | Morley | E-M |
|  |  |  | Wong | E-B |
|  |  |  | Smolentsev | E-M |
|  |  |  | Malang |  |
| Thermofluid MHD | Modeling Tool Development | Test Module 1.8.1.1.2.2.1 Smolentsev | Smolentsev | E-B |
|  |  |  | Zinkle | D-? |
|  |  |  | Wong | E-B |
|  |  |  | Morley | E-B |
|  | FCI Normal Operation Experiments (steady) | Test Module 1.8.1.1.2.2.2 Smolentsev | Smolentsev | I-B |
|  |  |  | Zinkle | D-? |
|  |  |  | Malang |  |
|  |  |  | Morley | E-B |
|  |  |  | Wong | I-B |
|  | FCI Transient Experiments | Test Module 1.8.1.1.2.2.3 Smolentsev | Smolentsev | D-B |
|  |  |  | Zinkle | D-? |
|  |  |  | Morley | D-M |
|  |  |  | Wong | D-M |
|  | MHD Manifold Experiments | Test Module 1.8.1.1.2.2.4 Smolentsev | Smolentsev | E-B |
|  |  |  | Zinkle | D-? |
|  |  |  | Morley | E-B |
|  |  |  | Wong | E-B |
|  | Bulk Heat Transfer Experiment | Test Module 1.8.1.1.2.2.5 Smolentsev | Smolentsev | E-M |
|  |  |  | Zinkle | D-? |
|  |  |  | Morley | D-E |
|  |  |  | Wong | D-E |
|  | MHD Multiple-Effect Submodule Experiment | Test Module 1.8.1.1.2.2.6 Smolentsev | Smolentsev | E-M |
|  |  |  | Zinkle | D-? |
|  |  |  | Morley | E-M |
|  |  |  | Wong | I-M |
|  | Planning and Modeling ITER Experiments | Test Module 1.8.1.1.2.2.7 Smolentsev | Smolentsev | E-E |
|  |  |  | Zinkle | D-? |
|  |  |  | Wong | I-E |
|  |  |  | Morley | N/A |
| SiC/SiC Fab Process & Properties | Technical Planning (Consensus: Planning and testing procedures essential, dissent only that this application of SiC is not too difficult an application) | Test Module 1.8.1.1.2.3.1 Katoh | Katoh | E-B |
|  |  |  | Zinkle | I-? |
|  |  |  | Morley | E-B |
|  |  |  | Malang |  |
|  |  |  | Wong | E-B |
|  |  |  | Smolentsev | E-B |
|  | 1st Generation FCI SiC/SiC | Test Module 1.8.1.1.2.3.2 Katoh | Katoh | E-B |
|  |  |  | Zinkle | I-? |
|  |  |  | Morley | E-B |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | E-B |
|  | 2nd Generation FCI SiC/SiC (Some feeling that this step may not be necessary, that one step will be enough) | Test Module 1.8.1.1.2.3.3 Katoh | Katoh | (I)-M |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-M |
|  |  |  | Wong | D-E |
|  |  |  | Smolentsev | D-E |
|  | Alternative FCI Concept Development (Consensus is that an alternative is desirable) | Test Module 1.8.1.1.2.3.4 Katoh | Katoh | D-B |
|  |  |  | Morley | D-M |
|  |  |  | Wong | D-E |
|  |  |  | Smolentsev | I-M |
|  | Low Dose Irradiation Effect – Differential Swelling (No clear consensus whether essential of important) | Test Module 1.8.1.1.2.3.5.1 Katoh | Katoh | E-M |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-E |
|  |  |  | Wong | I-E |
|  |  |  | Smolentsev | E-M |
|  | Low Dose Irradiation Effect – Thermophysical Properties (Known properties important to design for later TBMs, this could be at the end of the 10 year period) | Test Module 1.8.1.1.2.3.5.2 Katoh | Katoh | E-M |
|  |  |  | Zinkle | I |
|  |  |  | Morley | E-E |
|  |  |  | Wong | E-E |
|  |  |  | Smolentsev | E-M |
| SiC/PbLi/FS Compatibility | Strategy planning and detailed data analysis (General consensus is important, but no material incompatibility is expected at 470C PbLi temp) | Test Module 1.8.1.1.2.4.1 Pint | Pint | I-B |
|  |  |  | Zinkle | D |
|  |  |  | Morley | I-B |
|  |  |  | Wong | E-B |
|  |  |  | Malang |  |
|  |  |  | Smolentsev | I-B |
|  | Capsule tests for dissimilar material effects (Depending on final material choice, this may or may not be necessary) | Test Module 1.8.1.1.2.4.2 Pint | Pint | I-B |
|  |  |  | Zinkle | D |
|  |  |  | Morley | I-B |
|  |  |  | Malang |  |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | D-B |
|  | Loop Testing and Analysis of 2nd gen reference sample (General consensus is important, but no material incompatibility is expected at 470C PbLi temp) | Test Module 1.8.1.1.2.4.6 Pint | Pint | I-B |
|  |  |  | Zinkle | D |
|  |  |  | Wong | I-M |
|  |  |  | Morley | I-M |
|  |  |  | Smolentsev | I-M |
|  | Analysis of FCI samples from mockup exp (General consensus is important, mockup should be examined for effect of geometry and environmental condition) | Test Module 1.8.1.1.2.4.8 Pint | Pint | I-B |
|  |  |  | Zinkle | D |
|  |  |  | Morley | I-M |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | D-M |
| FS Box Fabrication & Material Issues | Fabrication technology for mock-ups (My dissent is that I don’t think mockups should differ significantly) | Test Module 1.8.1.1.2.5.1 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | D |
|  |  |  | Wong | I-B |
|  |  |  | Malang |  |
|  |  |  | Smolentsev | I-B |
|  | Fabrication technologies for internally –cooled plates (General consensus is that this is essential but it should be internationally developed) | Test Module 1.8.1.1.2.5.2 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | I-B |
|  | Fabrication technologies for TBM assembly | Test Module 1.8.1.1.2.5.3 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | I-B |
|  | Properties of FM steel joints | Test Module 1.8.1.1.2.5.4 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | ? |
|  | Irradiated properties database | Test Module 1.8.1.1.2.5.5 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-M |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | I-E |
|  | Effects of irradiation on prototypic joints | Test Module 1.8.1.1.2.5.6 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-E |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | ? |
|  | Irradiated properties of FS/Be bonded joints (My dissent, seemed duplicated with other WBS on this) | Test Module 1.8.1.1.2.5.7 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | I-B |
|  |  |  | Zinkle | I |
|  |  |  | Morley | N/A |
|  |  |  | Wong | I-B |
|  |  |  | Smolentsev | I-E |
|  | Non-destructive examination methods | Test Module 1.8.1.1.2.5.8 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz |  |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Wong | E-B |
|  | Concentric pipe slip joint (Clement dissent is that there is no development needed here) | Design Int. 1.8.1.5.2.1 Dagher | Dagher | E-B |
|  |  |  | Morley | E-B |
|  |  |  | Wong | N/A |
|  | Vacuum and Cask Bellows | Design Int. 1.8.1.5.2.2 Dagher | Dagher | I-M |
|  |  |  | Morley | I-M |
|  |  |  | Wong | E-E |
| Helium Systems Subcomponent Tests | Helium cooled first wall heat transfer enhancement (Smolentsev dissent, large database on this already) | Test Module 1.8.1.1.2.6.1 Wong | Wong/ Baxi | E-BM |
|  |  |  | Zinkle | I-B |
|  |  |  | Morley | I-B |
|  |  |  | Malang |  |
|  |  |  | Smolentsev | D-E |
|  | Helium cooled flow distribution | Test Module 1.8.1.1.2.6.2 Wong | Wong/ Baxi | E-BM |
|  |  |  | Zinkle | I |
|  |  |  | Smolentsev | E-B |
|  |  |  | Morley | E-B |
| PbLi/Water Reaction | PbLi/water hydrogen production via droplet contact mode (Mixed opinion, but predominately important and to be pursued only if required by licensors) | Test Module 1.8.1.1.2.7 Merrill | Merrill | E-M |
|  |  |  | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Smolentsev | I-B |
|  |  |  | Malang |  |
|  |  |  | Wong | E-M |
| Be Joining to FS | Joining Research (Consensus: essential but similar for all parties) | Test Module 1.8.1.1.2.8.1&2 Ulrickson, Zinkle | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Malang |  |
|  |  |  | Wong |  |
|  | TBM PFC Development | Test Module 1.8.1.1.2.8.4&5 Ulrickson, Zinkle | Zinkle | I |
|  |  |  | Morley | I-B |
|  |  |  | Smolentsev |  |
|  | Prototype PFC (My opinion, should be combined with overall prototype testing) | Test Module 1.8.1.1.2.8.7 Ulrickson, Zinkle | Zinkle | I |
|  |  |  | Morley | E-M |
|  | Irradiation of TBM PFC | Test Module 1.8.1.1.2.8.8 Ulrickson, Zinkle | Zinkle | I |
|  |  |  | Morley | I-E |
| Virtual TBM | Data Structure | Test Module 1.8.1.1.2.9.1&2 Abdou | Morley | I-M |
|  |  |  | Zinkle | D |
|  |  |  | Wong | D-B |
|  |  |  | Smolentsev | I-ME |
|  | Integration of capabilities | Test Module 1.8.1.1.2.9.3 Abdou | Morley | I-M |
|  |  |  | Zinkle | D |
|  |  |  | Wong | D-B |
|  |  |  | Smolentsev | I-ME |
|  | Code Application and Benchmarking | Test Module 1.8.1.1.2.9.4 Abdou | Morley | I-M |
|  |  |  | Zinkle | D |
|  |  |  | Wong | D-B |
|  |  |  | Smolentsev | I-ME |
| Advanced Diagnostics | Monitor ITER diagnostic developments (Consensus is essential but international) | Test Module 1.8.1.1.2.10.1 Morley | Morley | I-B |
|  |  |  | Zinkle | I-? |
|  |  |  | Wong | E-B |
|  |  |  | Smolentsev | E-M |
|  | Monitor international diagnostic developments | Test Module 1.8.1.1.2.10.2 Morley | Morley | I-B |
|  |  |  | Youssef | E-B |
|  |  |  | Zinkle | I-? |
|  |  |  | Wong | E-B |
|  |  |  | Smolentsev | E-M |
|  | Testing of first TBM diagnostics on mockups (I made this essential as it is a US effort, but could be combined with overall prototype manufacture and testing) | Test Module 1.8.1.1.2.10.3 Morley | Morley | E-M |
|  |  |  | Zinkle | I-? |
|  |  |  | Wong | E-B |
|  | Testing of nuclear diagnostics with in-pile mockups (no clear consensus) | Test Module 1.8.1.1.2.10.2 Youssef | Morley | I-E |
|  |  |  | Youssef | E-ALL |
|  |  |  | Zinkle | I-? |
|  |  |  | Wong | E-B |
|  |  |  | Smolentsev | I-E |
| Integrated mockup tests | He Loop (modification of SNL or similar loop) | Test Module 1.8.1.1.2.11 Tanaka/Fogarty | Tanaka |  |
|  |  |  | Morley | E-B |
|  |  |  | Wong | E-B |
|  |  |  | Zinkle | E |
|  |  |  | Smolentsev | E-B |
|  | Integrated FW heat flux and overpressure test of ½ scale DCLL TBM | Test Module 1.8.1.1.2.11 Tanaka/Fogarty | Tanaka |  |
|  |  |  | Morley | E-M |
|  |  |  | Wong | E-B |
|  |  |  | Zinkle | E |
|  |  |  | Smolentsev | E-M |
|  | Over pressurization test | Test Module 1.8.1.1.2.11 Tanaka/Fogarty | Morley | E-M |

DCLL R&D Evaluation Table including all Comments

| Topic | SubTopic | WBS/ Coordinator | Evaluator | Comments | Eval |
| --- | --- | --- | --- | --- | --- |
| Tritium Permeation | Coatings for tritium permeation control | Test Module 1.8.1.1.2.1 Merrill | Merrill | This task is oriented towards adding to safety, licensing and qualification of the TBM system. The goal is to qualify the primary tritium permeation reduction measure identified in the DCLL TBM DDD, which are permeation barrier coatings on all major loop components, such as piping, pumps, HTX, etc. Risk if not performed is moderate, since permeation shrouds could be used instead of coatings if calculations continue to demonstrate that the TBM system has a permeation problem. There has been some similar work performed for MANET II at Ispra. However, this work will not directly translate to coatings for the helium SS piping. | I-M |
|  |  |  | Zinkle | I thought this could be easily handled with doublewalled tubes with a slowly moving purge gas between the tubes outside the TBM, and that it was not necessary to worry about tritium permeation within the TBM. | D-? |
|  |  |  | Malang | Our discussion during the last month indicated clearly that we have a number of possibilities to avoid the need for such coatings (optimized tritium extraction based on steel tubes, transition to Nb or Ta tubes, tritium extraction from helium, lower helium operation temperature if needed, taking an oxide layer on the outer tube surface into consideration). Furthermore, the HCLL TBM is characterized by a much higher tritium partial pressure in the lead lithium (in the order of 100 Pa compared to 1 Pa in our case with steel permeator tubes, 50 mPa with Nb or Ta tubes). I would let it to the CEA people to convince the safety board. In addition to all these points, I question if it is feasible to improve the situation on the development and quantification of tritium permeation barriers with our limited budget, considering the many worldwide experiments performed in this area during the last 30 years. |  |
|  |  |  | Wong | for T barrier on FS in the blanket actually it has triple potentials, T-barrier, MHD insulator and edge coating to allow higher FS/PbLi temperature. Therefore, I would rate I –B for the simple reason of keeping up an effort for fair exchange of information with UE and Japan. | I-B |
|  |  |  | Pint | Coatings to inhibit tritium permeation. Need to control tritium permeation to assist in tritium control and inventory monitoring. Task oriented towards (1) Whether native oxides or aluminide coatings (to form alumina) are used, there is insufficient information available about their performance and weak fundamental understanding. The current DOE tritium production program at the Watts Bar nuclear reactor is running into serious problems because of the same issue (aluminized 316 is being used). There has been no proof of principle that this concept works and no work to understand how an alumina layer may degrade with time. The alumina layer would be formed at a higher temperature and have little chance of regrowing at the operation temperature because of slow kinetics and slow Al diffusion. If a barrier is needed, some R&D is needed to prove that the chosen concept works. If not, it will be difficult to control the tritium inventory and prevent losses which are limited by ITER. Some TBM designs may not require a barrier. It is often assumed that DEMO would need a barrier and this technology should be demonstrated in the TBM. The currently proposed research seems to be geared towards making several types of aluminide coatings and seeing which one works best with the assumption that one will be adequate and that processing is the most important variable. It does not address the long-term behavior or suggest a path forward if none of the coatings work. There is no investigation proposed to examine the permeation from a native oxide on the structural materials or thicker oxides that could be grown by heat treatments on these materials. As Malang suggested, native oxides may be effective for some areas. The estimated costs seem extremely high. The EU has test facilities for hydrogen permeation through flat disks and tube specimens that could be used. The tube tests (as described in the literature) can be performed with the tube in contact with gas or liquid metal. Early tasks need to be geared to: 1) Proof of principle for thermally grown alumina and alumina grown on aluminde including tolerance for cracks (fatigue or creep induced) in the alumina layer 2) Determination of PRF (permeability reduction factor) for native oxide and thermally grown oxide on proposed structural materials. If proven effective then: 3) determine best coating chemistry and process including optimal preoxidation step. | E-B |
|  |  |  | Morley | The topic is an important one and tritium permeation and control will be one of the main areas of study in ITER DT phases. But the issue doesn’t become a “problem” until the high duty DT phase 7 years after 1st plasma. Testing in HH/DD phases will be important to quantify permeation The following factors should greatly reduce the permeation: inclusion of T removal from He coolant, more representative pulse sequences with longer down times, optimization of the tritium permeator system (longer FS tubes or Nb/Ta tubes), natural oxide layers on steels, presence of flow channel inserts. Off-normal factors might significantly increase permeation: weld cracks, mistaken valve opening, other helium leaks, etc. New solution that does not require coating R&D should be adopted if analysis and experience indicate a tritium permeation problem: Swept secondary containment around transporter cask and TCWS skid for controlling leaked or permeated tritium More aggressive permeator development to reduce tritium partial pressure in PbLi Swept secondary containment around all PbLi (and He) piping | D-E |
|  |  |  | Smolentsev |  | I-E |
|  | Modeling and analysis to predict tritium processing system performance and perform sensitivity analysis. | Tritium Proc. 1.8.1.4.1.2.1 Willms | Willms | The success of a tritium breeding system is, of course, dependent on an effective tritium extraction system. This is important for both safety (reducing tritium inventory at risk and reducing permeation to non-tritium spaces) and function (the tritium bred must be recovered in a useful form). There has never been a demonstration of a DCLL blanket, and likewise there has never been a demonstration of a associated tritium extraction system. Experimental efforts to test the feasibility of a bubbler-based tritium extraction system have not produced reassuring results. Limited computer modeling has shown that a permeator-based system might work. The focus of this work would be to improve existing computer models of components, and to combine these into an integrated system. Using these models a most likely path to success (both safety and functional success) would be charted. A more complete set of technology solutions would be explored. And key issues with the technology would be identified (e.g. mass transfer coefficients needed? overall component function test needed?). This model would also generate the driving force functions for safety calculations (e.g. tritium concentration as a function of position in the DCLL loop) If this R&D is not performed, there is a risk that the DCLL concept would be developed in an unbalanced manner. The risk is that significant funds will be expended on, for instance, the blanket itself. At a later date it might be discovered that the tritium can not be extracted effectively. In the extreme this would render useless the blanket development work. Modeling is a relatively inexpensive way to at least confirm the basic feasibility of a tritium extraction strategy. Modeling is also needed to guide tritium extraction R&D. Without modeling, extraction R&D might be performed only to find out later that the R&D does not lead to an overall workable system. As part of the ITER TEP project a task has been approved to purchase and begin using industry standard modeling tools. This will be used initially to model and help design the TEP system. This capability can be leveraged to minimize the cost and learning curve associated with DCLL tritium processing modeling. | E-B |
|  |  |  | Morley | I think this is an essential task, I don’t have anything to add to Willms bullets above, but some of the analysis here should be under the design or safety WBS, and only the code development and experiment analysis should be under R&D. Also, I assume that EU and JA researchers are improving tritium computational tools, if applicable research is going on there, this task should be relabeled important | E-B |
|  |  |  | Wong | No comment | E-B |
|  |  |  | Smolentsev |  | E-B |
|  | Extraction experiments for tritium from helium. | Tritium Proc. 1.8.1.4.1.2.3 Willms | Willms | There has been successful, but limited experience using low pressure or vacuum permeators for extracting tritium from inert gases. Based on this, there is an expectation that this concept will work, but at present the flow characteristics of the DCLL helium streams have not been determined. Once these are established (presumably from task 1) relatively low-cost experiments need to be performed to confirm that this concept will work for the DCLL system and to determine operational limitations. The risks associated with not performing experiments on tritium extraction from helium are moderate. This general concept has been proven in other experiments. However, the cost of experiments at DCLL conditions will be minimal, so these experiments are recommended to relatively quickly begin gaining confidence in the DCLL system. An experimental test stand for performing these experiments is setup and operational at LANL. It is recommended that these experiments be performed on that stand. | I-BM |
|  |  |  | Morley | Such a system is need for all parties. It is an essential part of the tritium control system Determination of system efficiency and He preconditioning required (pressure/temp of the He coolant will be high, does this need to be modified before the extraction step) is needed before designing and constructing the final system for the TBM Not strictly needed until early DT phase, could be tested in HH and DD phase as part of ITER Doesn’t affect TBM design to be tested in HH. External system could be added to loop during ITER downtimes | I-E |
|  |  |  | Malang | I would let other teams worry about T extraction from helium |  |
|  |  |  | Wong | the reason for B is that if we wait, it will be more expensive to re-start. | I-B |
|  |  |  | Smolentsev |  | I-B |
|  | Extraction experiments for tritium from PbLi | Tritium Proc. 1.8.1.4.1.2.2 Willms | Willms | Unlike task 2, the technology for effective tritium extraction from PbLi is far from proven. In fact, it is not known if it is even feasible. Bubbler experiments have been disappointing. Perhaps alternate experiments would produce better results. Modeling for a vacuum permeator has shown that it might work. But this conclusion is based on multiple, large extrapolations of fundamental properties such as mass transfer coefficients and liquid/solid equilibrium. These extrapolations could easily be orders of magnitude off. Some at least minimal set of experimental measurements are needed to confirm the basic function of the concept. And, while such tests will take time and funding, these do not have to be performed with tritium, so costs will not be exorbitant. Also, experiments with a bubbler and/or a permeator can be performed in a fashion so that basic parameters can be extracted. These can be used to evaluate other concepts such as a vacuum disengager. This will leverage the value of these experiments. Risk to the development of the overall DCLL concept if these experiments are not performed is considered high. This is because either existing experimental results have been disappointing or, for other concepts, modeling extrapolations were excessively large. Without confirmation of the basic feasibility of a tritium extraction system, funds spent on other DCLL aspects may not lead to an overall useful system. LANL has extensive experience with vacuum permeator design, construction and operation. And a test stand for gas-only systems is in operation. LANL also has extensive experience with Pb loops and growing experience with PbBi loops (and also with molten salts). These two capabilities could readily be united to perform these experiments. In addition, INL is setup to perform Flibe-hydrogen/tritium experiments. That capability can contribute to this task. Based on experience with Flibe and other materials, it is expected that UCLA and ORNL could also perform work here. | E-BM |
|  |  |  | Morley | DCLL requirements are unique compared to HCLL. Permeation from the DCLL system is expected to be high, permeator development is critical to assess the need for stronger tritium containment systems But the design of the 1st TBM is not affected by this system, and it is not strictly required until DT phase, so it can wait until early R&D work is out of the way | E-M |
|  |  |  | Wong | No comment | E-B |
|  |  |  | Smolentsev |  | E-M |
|  |  |  | Malang | I appreciate that there is such a tasks because I believe it is better (and feasible for the DCLL blanket!) to strive for an efficient way to minimize the T-pressure in Pb-17Li rather than to fiddle around with permeation barriers. I would let other teams worry about T extraction from helium and the development of extraction columns from Pb-17Li, and concentrate on the qualification of a permeator. In spite of the negative response I got to all my attempts suggesting to get Robert Buxbaum involved into this development, I would like to ask again the question why not? |  |
| Thermofluid MHD | Modeling Tool Development | Test Module 1.8.1.1.2.2.1 Smolentsev | Smolentsev | There are two main purposes: to provide Engineering tasks with the information needed for safety TBM design in the area of Pb-17Li flows / heat transfer; to plan and model ITER tests based on experiments and modeling for most critical phenomena related to Pb-17Li MHD and heat transfer. The R&D is related to both (1) Establishing basic TBM feasibility for fusion and (2) Understanding/predicting TBM performance required for design. It addresses the following: Pb-17Li flow distribution in the TBM; temperature distributions, including FCI and interface temperatures; critical issues of FCI as a key element of the DCLL concept. Inability to qualify and quantify MHD /heat transfer phenomena related to Pb-17Li flows in the TBM will result in improper functioning TBM with unequal flow distribution leading to local “hot spots”, high thermal stresses in the FCI, possibly intolerably high interface temperatures. Lack of knowledge of the most critical MHD /heat transfer phenomena will not allow planning meaningful tests in ITER. Some experimental work could be performed at MHD facilities outside UCLA, e.g. Riga, Grenoble. | E-B |
|  |  |  | Zinkle | ITER can be used as the test bed to derive important knowledge | D-? |
|  |  |  | Wong | No comment | E-B |
|  |  |  | Morley | MHD effects in the PbLi will control the heat transfer and temperature field and will strongly affect tritium permeation and corrosion. MHD simulation work is essential for the design of DT modules that perform as desired for both safety reasons and for the experimental mission; and for interpretation of experimental data. Basic DT design must be known for HH phase TBM so that the design can be tested and qualified in the HH phase. This DT design testing is the main point of HH phase test program. ITER will still be used as a test bed, but still requires simulations to interpret ITER HH results and with much reduced risk that the DT design requires significant changes that delays DT TBMs To minimize needed experimental iterations, modeling effort should be strong and focus on important phenomena affecting flow balance and heat transfer. There is only a question as to how much effort to invest here. | E-B |
|  | FCI Normal Operation Experiments (steady) | Test Module 1.8.1.1.2.2.2 Smolentsev | Smolentsev | (Same as 1st subtask) | I-B |
|  |  |  | Zinkle | (Same as 1st subtask) | D-? |
|  |  |  | Malang | If I understand Sergeys planning correctly, he is planning experiments with SiC FCI’s in the year 2006. Will he have already in the next year available such inserts, and will there be a suitable loop? I remember that other people went for MHD tests either to other LM’s than Pb-17Li for the operation of a loop (Nak, lead-bismuth, mercury) , very small flow rates, or spent a lot of money and a number of years for a suitable Pb-17Li loop. |  |
|  |  |  | Morley | SiC/SiC FCIs have never been built or tested. To me it seems essential that we test them in an MHD environment to at least get some experience with behavior. The key things to know that will affect the design of the TBM and first FCIs are Inside/Outside pressure difference in flow developing regions and the need and effectiveness of pressure equalization holes FCI Mechanical stability under thermal gradient loads in contact with flowing LM. Gap flow velocities and temperature Effects of FCI overlap regions and purposefully induced flaws on electrical and thermal characteristics Data on 3D FCI flow for benchmarking simulations ITER could be used as the first ever test bed for SiC FCIs but this seems unwise without some small scale experiments first | E-B |
|  |  |  | Wong | a perfect FCI is not essential for the first DCLL module. | I-B |
|  | FCI Transient Experiments | Test Module 1.8.1.1.2.2.3 Smolentsev | Smolentsev | (Same as 1st subtask) | D-B |
|  |  |  | Zinkle | (Same as 1st subtask) | D-? |
|  |  |  | Morley | The issue here is whether disruptions trigger rapid pressure (water hammer) and electric current conditions that crack or otherwise harm brittle SiC flow channel inserts so that they no longer function as needed electrical and thermal barriers Analysis of this issue is required before an experiment can be planned. Steady FCI conditions should be investigated before unsteady conditions are attempted. It is likely that ITER HH phase will be the only effective test bed for this phenomena – similar to the disruption testing of the box structure itself during the HH phase | D-M |
|  |  |  | Wong |  | D-M |
|  | MHD Manifold Experiments | Test Module 1.8.1.1.2.2.4 Smolentsev | Smolentsev | (Same as 1st subtask) | E-B |
|  |  |  | Zinkle | (Same as 1st subtask) | D-? |
|  |  |  | Morley | The manifold is a key part of the TBM design as it influences strongly the flow balance of the PbLi. Wildly unbalanced flows are possible in such complicated MHD cases as this. Analysis is still required to determine the acceptable flow imbalance during DT operation. Manifolds with parallel channels stacked along the dominate field direction have had little experimental exploration since this direction is usually limited by some magnet pole face The final manifold should be studied in ITER HH phase, with characteristic ITER field variations which may impact the manifold function. But small scale, low temperature experiments that can cheaply try several different manifold variations are essential to reach the design for ITER HH testing | E-B |
|  |  |  | Wong | No comment | E-B |
|  | Bulk Heat Transfer Experiment | Test Module 1.8.1.1.2.2.5 Smolentsev | Smolentsev | (Same as 1st subtask) | E-M |
|  |  |  | Zinkle | (Same as 1st subtask) | D-? |
|  |  |  | Morley | The purpose of this experiment is to try to simulate bulk heating conditions in the TBM to study the impact of the natural convection and 2D MHD turbulence affects on the flow and so the heat transfer, and thus the structural temperature and thermal stresses. Small scale experiments like this preceding DT experiments in ITER are very useful and cost effective More diagnosed and controlled experimental conditions Earlier data for benchmarking models Better understanding of ITER results It is possible to use ITER as the test bed for this work, and it may also be possible to do this as part of the Multiple effect submodule (below) | D-E |
|  |  |  | Wong |  | D-E |
|  | MHD Multiple-Effect Submodule Experiment | Test Module 1.8.1.1.2.2.6 Smolentsev | Smolentsev | (Same as 1st subtask) | E-M |
|  |  |  | Zinkle | (Same as 1st subtask) | D-? |
|  |  |  | Morley | A multiple effect experiment test like this is essential to bring together aspects of the FCI tests, the manifold tests, the heat transfer experiments, the helium tests, diagnostics; and various multi-channel effects and PbLi effects not yet studied. Such an experiment should be put under the partially integrated mockups The mockup should be made of a compatible FM steel and scaled for appropriate MHD response. FCIs should be HH phase prototypic FCIs should be cut up for post mordem analysis | E-M |
|  |  |  | Wong |  | I-M |
|  | Planning and Modeling ITER Experiments | Test Module 1.8.1.1.2.2.7 Smolentsev | Smolentsev | (Same as 1st subtask) | E-E |
|  |  |  | Zinkle | (Same as 1st subtask) | D-? |
|  |  |  | Wong | No comment | I-E |
|  |  |  | Morley | In an ideal case, this effort would be in the base program. This represents the people who want to study the experiment in ITER doing the modeling of the cases they plan to run as part of the test program. I don’t think we would do ITER experiments without trying to simulate them with the tools developed above. But what to do with it?? Technically it could be considered R&D for subsequent modules. It also has overlap with the VTBM task 1.8.1.1.2.9.4 | N/A |
| SiC/SiC Fab Process & Properties | Technical Planning | Test Module 1.8.1.1.2.3.1 Katoh | Katoh | This task is to establish a common basis of technical understanding, detailed R&D requirement and processes, and perform check & review in later years. To guarantee the required/preferred integrity maintenance in FCI environment is a moderate challenge. Therefore the FCI R&D is essential. | E-B |
|  |  |  | Zinkle | I would categorize it as Important (although it is NOT being done by another party), mainly because the performance requirements for a successful FCI in ITER (as it is currently defined for the US DCLL) are rather modest. | I-? |
|  |  |  | Morley | Planning task could be combined in 1st generation below for instance, but it may be good to keep it separate. Developing a method for measuring conductivity and stiffness is essential in any case, as is making a recommendation for the best current commercially available material for first MHD tests | E-B |
|  |  |  | Malang | This planning looks ok to me, maybe with too small a budget. I wonder where the issue of “soaking the LM into the insert, leading to degradation of the electrical resistance” will be investigated. Should this not be a part of this test, or does it belong to the following compatibility test? |  |
|  |  |  | Wong |  | E-B |
|  |  |  | Smolentsev |  | E-B |
|  | 1st Generation FCI SiC/SiC | Test Module 1.8.1.1.2.3.2 Katoh | Katoh | Anticipated mechanical loading to FCI structure is rather demanding. Therefore a near complete set of anisotropic baseline properties data will be essential for designing the FCI. A reference grade material has to exist at an early time. | E-B |
|  |  |  | Zinkle | (Same as 1st subtask) | I-? |
|  |  |  | Morley | Developing and testing a selection of samples is a prudent way to investigate improvements in the material that might be needed for the thermal gradient and neutron environments. At least one iteration with various samples seems essential | E-B |
|  |  |  | Wong |  | I-B |
|  |  |  | Smolentsev |  | E-B |
|  | 2nd Generation FCI SiC/SiC | Test Module 1.8.1.1.2.3.3 Katoh | Katoh | I tentatively categorize this as Important. Priority should be re-evaluated after certain iterations with design activity. It is likely that the thermo-mechanical requirements is greatly influenced by the transport properties, which are largely unknown. Unless the 1st generation material satisfies all the essential requirements, fabricating the 2nd round material will be very important. | (I)-M |
|  |  |  | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Morley | Going through another generation of tests is important but probably not essential. This might be re-evaluated based on the performance of first generation. Developing a FCI mockup and testing it could be combined with the prototype fabrication Properties of the final choice material should be quantified | I-M |
|  |  |  | Wong | No comment | D-E |
|  |  |  | Smolentsev |  | D-E |
|  | Alternative FCI Concept Development | Test Module 1.8.1.1.2.3.4 Katoh | Katoh | Initiating the concept development is important but will not require substantial budget. At this moment, no other candidate material or structure looks more conservative than SiC/SiC. | D-B |
|  |  |  | Morley | Many options exist that could potentially improve FCI performance Pursuing such options should wait until after evaluation of pure SiC/SiC 1st generation. | D-M |
|  |  |  | Wong | No comment | D-E |
|  |  |  | Smolentsev |  | I-M |
|  | Low Dose Irradiation Effect – Differential Swelling | Test Module 1.8.1.1.2.3.5.1 Katoh | Katoh | I classify tasks related with structural integrity as Essential. This task is of confirmative character, but consequence of structural failure of FCI can be disastrous. It will be impractical to perform thermo-fluid analysis in all possible failure scenarios for FCI. FCI must not fail. | E-M |
|  |  |  | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Morley | Differential swelling has the potential to lead to destruction of the SiC/SiC FCIs and must be accounted for. Such swelling will not occur in ITER until well into the DT phase maybe 7 years after ITER first plasma Failure of the FCIs during DT operation through this mechanism should be addressed in thermofluid and accident analysis first Looking at this issue should be part of 1st generation work unless the expert consensus is that it is not essential | I-E |
|  |  |  | Wong | No comment | I-E |
|  |  |  | Smolentsev |  | E-M |
|  | Low Dose Irradiation Effect – Thermophysical Properties | Test Module 1.8.1.1.2.3.5.2 Katoh | Katoh | Irradiation effects on electrical and thermal conductivity will have to be determined in a credible way. Accommodating such ‘changes’ can be a substantial challenge to thermo-fluid design. | E-M |
|  |  |  | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Morley | Effect of radiation on thermophysical properties needs to be determined either through modeling or experimental data. This effect is not crucial until several years into DT operation, however if strong changes to the FCI performance need to be taken into account, the information should be available in the next 10 years. | E-E |
|  |  |  | Wong | No comment | E-E |
|  |  |  | Smolentsev |  | E-M |
| SiC/PbLi/FS Compatibility | Strategy planning and detailed data analysis | Test Module 1.8.1.1.2.4.1 Pint | Pint | Main task is to make sure there is not a critical compatibility problem for this system.Oriented towards #1 above Largest risk is that there will be an unexpected compatibility problem. By keeping the temperature down, there is not likely to be a general problem. However, there is no information available on dissimilar metal interactions or behavior of welds in PbLi, e.g. stress corrosion cracking type phenomenon. Malang has argues that a modeling task needs to be included. This would likely add $250K to the task to achieve any meaningful results. | I-B |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Morley | Care should be taken to develop a program that makes sense and is well aware of previous results and international capability | I-B |
|  |  |  | Wong | No comment | E-B |
|  |  |  | Malang | I appreciate the attempt to put the different materials in contact in a DCLL blanket (Pb-17Li, FS, SiC, external piping, membrane tubes). What I am still missing is a dedicated modelling and verification by suitable experiments to quantify the maximum allowable FS/Pb-17Li interface temperature under the conditions in a TBM and a DEMO blanket. Such an information maybe mandatory if we go to sandwich-FCI’s with a thin steel liner operated in a TBM with a lead-lithium exit temperature of 470 C. |  |
|  |  |  | Smolentsev |  | I-B |
|  | Capsule tests for dissimilar material effects | Test Module 1.8.1.1.2.4.2 Pint | Pint | Cost has been kept very low by focusing on a few critical experiments not a general compatibility R&D program. | I-B |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Morley | This particular R&D is really for the PbLi loop, which may be of a different steel and have refractory tubes for tritium removal. This issue has some international overlap (others will use austentic or commercial ferritic steels in their external loops) Looking for a problem here in a low cost way makes sense. | I-B |
|  |  |  | Malang | (see 1st subtask) |  |
|  |  |  | Wong |  | I-B |
|  |  |  | Smolentsev |  | D-B |
|  | Loop Testing and Analysis of 2nd gen reference sample | Test Module 1.8.1.1.2.4.6 Pint | Pint | The pumped loop facilities in EU are not likely to be as inexpensive as quartz loops. No testing in the literature for SiC inserts in FS loop. Most experiments have evaluated base material behavior not dissimilar metal effects and weld metal effects. Second series of loop experiments would not be performed if earlier tests showed no effects. First series may not be needed if there is no indication of problems in the capsule test. However, this would be a much larger leap of faith. | I-B |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Wong |  | I-M |
|  |  |  | Morley | PbLi loops for corrosion have been built in EU, and low cost US loops may be possible using surplus equipment. We will have to be built for MHD and prototype testing, such loops should be utilized to investigate anyway. Such loops should be utilized to investigate SiC compatibility for ITER and beyond and for This could be categorized as a base program R&D as the experts believe it is not critical for ITER TBM fabrication and operation. Stress corrosion cracking of FS should also be investigated in these facilities. | I-M |
|  |  |  | Smolentsev |  | I-M |
|  | Analysis of FCI samples from mockup exp | Test Module 1.8.1.1.2.4.8 Pint | Pint | Last task is needed to determine results of mockup experiment. | I-B |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Morley | This is an important feature of the testing, but could be combined with MHD test itself or the loop testing listed above | I-M |
|  |  |  | Wong | No comment | I-B |
|  |  |  | Smolentsev |  | D-M |
| FS Box Fabrication & Material Issues | Fabrication technology for mock-ups | Test Module 1.8.1.1.2.5.1 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | a) Develop the fabrication technologies needed to produce TBM mock-ups and prototypes in accordance with the overall schedule b)evaluate the quality and performance of welded and bonded FM steel joints produced by industrial vendors Part (a) is more oriented towards establishing the basic TBM feasibility since it seeks to establish whether or not a particular design solution can be fabricated to meet the required dimensional tolerances and the microstructural and mechanical performance specifications. Part (b) is more oriented towards understanding /predicting TBM performance for design. Fabrication development tasks are essential; the risk issues arise when we consider where to carry out the necessary R&D and to what extent we can capitalize on existing international programs in this area. Fabrication development tasks have been in place in the EU and in Japan for the past 3-4 years directed towards the specific needs of the HCPB and the HCLL designs in the EU and for the water-cooled solid breeder concept in Japan. Conceivably therefore the US could subcontract with international vendors and utilize their experience to find solutions to fabrication issues unique to US designs and to use their experience and facilities for all mock-up and prototype construction. Since they have not yet developed a successful approach for fabricating full-scale mock-ups there is some uncertainty in relying entirely on international partners .A lower risk approach would be to utilize US capabilities to investigate alternative approaches while remaining closely involved with fabrication technology developments in the EU and Japan. Commercial vendors in the US have the capability of pursuing the type of fabrication and joining technologies being pursued in the EU and Japan and also for exploring alternative approaches for producing near-net-shape components. The facilities and prior experience are available within the US materials program for carrying out the assessment of the mechanical behavior of welded and bonded joints and for evaluating the impact of the irradiation environment on performance. | I-B |
|  |  |  | Zinkle | Similar work needed by all parties | I |
|  |  |  | Morley | While this is of course needed, the point of the mockup is to test the fabrication technology. I don’t think a separate task is needed for “different” technologies for just the mockups? It should be combined with the 1.8.1.1.2.5.3 | D |
|  |  |  | Wong | , it is cheap and will help other areas, we should start ASAP | I-B |
|  |  |  | Malang | As Rick mentioned during the last conference call, the EU spent many years and many Mio $ on this issue, and they have still a large number of open questions. I admit, this was not well coordinated work, and there were always a lot of rivalries between FZK and CEA Grenoble. I agree with Rick’s statement that either an official cooperation between the two parties is needed or the US has to go an independent way. However, the second possibility is very ambiguous, and I wonder if there will be sufficient funding and time available. To give you a small example: for a number of years diffusion welding of the considered FS (at that time MANET II) produced welds with excellent tensile strength (practically identical to the strength of the base material. However, the results of impact tests scattered between 20 and 80% compared to the base material without any obvious relationship to the welding parameters. One of our colleagues recalled that the people in an institute of the Uni Stuttgart specialized in diffusion welding where aware of this and refused for this reason to make impact tests on diffusion welded specimens! I pushed our people hard to find out the reasons for this unsatisfactory situation, and we finally found the importance of the “right” surface machining. We could finally achieve reliable impact strength of our probes close to 100 % of the base material. I am afraid, all these experiences are not well documented, and most of the people involved have left the team. |  |
|  |  |  | Smolentsev |  | I-B |
|  | Fabrication technologies for internally –cooled plates | Test Module 1.8.1.1.2.5.2 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) | I-B |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | This is a good general heading but what is actually involved. Are their suitable companies identified for this and other fabrication tasks? The task is essential, but rated here as important as cooling plates in EU designs are similar and work is underway there. | I-B |
|  |  |  | Wong |  | I-B |
|  |  |  | Smolentsev |  | I-B |
|  | Fabrication technologies for TBM assembly | Test Module 1.8.1.1.2.5.3 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) | I-B |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | (same as 1st and 2nd subtask) | I-B |
|  |  |  | Wong |  | I-B |
|  |  |  | Smolentsev |  | I-B |
|  | Properties of FM steel joints | Test Module 1.8.1.1.2.5.4 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) | I-B |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | Is this the major piece of information used to evaluate the methods identified in above fabrication tasks? This hasn’t already been done in EU for the main candidates? | I-B |
|  |  |  | Wong | but we don’t need all irradiated high fluence results at the beginning. We need non-irradiated results to guide design first. | I-B |
|  |  |  | Smolentsev |  | ? |
|  | Irradiated properties database | Test Module 1.8.1.1.2.5.5 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) | I-B |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | Some effort will be required to define and test non-irradiated joints before irradiations should begin. This hasn’t already been done in EU for the main candidates? | I-M |
|  |  |  | Wong | No comment | I-B |
|  |  |  | Smolentsev |  | I-E |
|  | Effects of irradiation on prototypic joints | Test Module 1.8.1.1.2.5.6 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) | I-B |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | The WBS definition makes this task and the preceding one seem very similar. Can the be combined? If samples have already been tested, is some final qualification step needed? | I-E |
|  |  |  | Wong | No comment | I-B |
|  |  |  | Smolentsev |  | ? |
|  | Irradiated properties of FS/Be bonded joints | Test Module 1.8.1.1.2.5.7 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) | I-B |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | It is required to know the irradiated behavior of this joint as it affects FW heat transfer and de-bonding. Are ITER people doing irradiation testing of Beryllium/Cu joint? Can we learn enough from just this? This exact task is included as 1.8.1.1.2.8.8, no need to repeat it I think unless there is some PIE you are proposing here different than what is proposed in 1.8.1.1.2.8.8 | N/A |
|  |  |  | Wong |  | I-B |
|  |  |  | Smolentsev |  | I-E |
|  | Non-destructive examination methods | Test Module 1.8.1.1.2.5.8 Rowcliffe/ Kurtz | Rowcliffe/ Kurtz | (see comment in 1st subtask) |  |
|  |  |  | Zinkle | (see comment in 1st subtask) | I |
|  |  |  | Morley | Similar tasks are proposed elsewhere, but I think this is the right place for it. | I-B |
|  |  |  | Wong |  | E-B |
|  | Concentric pipe slip joint | Design Int. 1.8.1.5.2.1 Dagher | Dagher | The Pb-Li inlet outlet coolant flow between the Heat exchangers and the TBM is designed using a concentric pipe arrangement. This design is needed for permeation and MHD effects. In order for this design to work reliably it must to allow differential expansion of the inner pipe and the outer pipe and must take into consideration the installation and removal process needed during maintenance operations. The inner pipe therefore will require a slip joint that will provide the flexibility of expansion and the possibility of remote R&R using standard equipment. This slip joint must meet some very strict criteria on reliability, safety and functionality and therefore will require design R&D effort to evaluate various joint design options, materials choices, joint seal designs and other testing and reliability qualification, in order proceed with the pipe design as part of the overall system integration effort. Without a detailed study of the slip joint design, the concentric pipe design may not meet the requirements for safety and reliability of the inlet/outlet pipe for Pb-Li what I envisioned as part of the R&D task is the complete design inclusive of all associated processes such as remote removal, replacement, assembly and testing. This will of course include the cutting and welding operations | E-B |
|  |  |  | Morley | If concentric pipes are adopted, this issue becomes essential, it is not a design feature that others have adopted. If separate tubes are adopted, then ferritic steel cutting/rewelding or development of some sort of demountable joint should replace this issue. This is an international issue and should be approached internationally. To my knowledge though, this is not being addressed anywhere yet | E-B |
|  |  |  | Wong | why is this a problem? Please explain. The slip joint is a simple slip joint, the outside cutting or joint part will need to be done anyway, yes internationally. | N/A |
|  | Vacuum and Cask Bellows | Design Int. 1.8.1.5.2.2 Dagher | Dagher | The piping penetration carrying the Pb-Li and the He fluids between he TBM and the heat exchangers must pass through a series of barriers most importantly is the VV closure plate. This plug is design to be installed at the end of the VV port extension behind the TBM frame assembly. It is also designed to provide the vacuum boundary at that position. Therefore any penetrations thorough this plug must preserve the vacuum boundary and meet all the ITER requirements for safety, and leak detection. The coolant pipes penetrating this boundary must be allowed some flexibility due to thermal expansion and other forces. Therefore the use of bellows is essential in meeting this design requirement. This is a medium risk task, as it will require R&D efforts to study various design options that meets ITER requirements and generate specification to be used to produce a detailed design of the bellows and the pipe penetration. This effort can be a collaborative effort with other parties since all TBM designs must have pipe penetrations through the VV plug. The main reason is that any penetration through the VV boundary must maintain the vacuum seal of the VV. This will give two choices. The first one is to have the pipe penetrate the VV in a welded joint thus making the penetration a fixed joint, and al the expansion is transferred into the Bellows at the transporter. Â This is a viable option assuming the expansion of the pipe between the TBM and the VV plug (approx. 2m long) is handled through the use of expansion loop inside the TBM frame assembly. This is not practical due to space and design constraints. The EU design that show the spaghetti of pipes going through the port, keeps the pipes in the TBM/frame assembly in a straight run and only allows expansion loops in the port extension area between the VV plug and the Bioshield plug, and some how ignoring the VV plug penetration. Again I hope some answers form the TBWG will clarify the two areas of concern that I have. Using commercially available Bellows. If you recall in my discussion especially on the bellows design, I said that it is not really R&D that is needed in this area, it is mostly design that must fulfill the ITER requirements since it is a VV boundary issue. Rem Haange emphasized the fact that this has to be design in accordance to ITER guidelines, so I am not sure commercially available bellows will do the job. My view and the reason I put it into R&D is from a design qualification and testing point of view. We will need to design and built prototypes test them under similar environment and qualify the use. | I-M |
|  |  |  | Morley | Production of such a bellows if it is non-standard might need to be tested to be accepted by ITER if it appears on the vacuum vessel plug. In this case such testing is important. It remains to be seen if this is the design solution used and if it is adopted by other parties or for other applications in ITER (diagnostic port plugs, etc) | I-M |
|  |  |  | Wong | No comment | E-E |
| Helium Systems Subcomponent Tests | Helium cooled first wall heat transfer enhancement | Test Module 1.8.1.1.2.6.1 Wong | Wong/ Baxi | This R&D addresses the first wall internal roughening necessary to achieve the heat transfer performance envelope of the DCLL TBM. Modeling analysis and experiments will be performed to support the specific first wall and roughening geometry design and its performance parameters as supported by testing. This R&D is also necessary to confirm the roughening wall manufacturing process. Therefore, this task includes the selection of the first wall roughening geometry and should work very closely with the DCLL TBM design, fabrication of the first wall components, heat transfer characteristics of the Be coated first wall and safety. The safety relationship is mainly on the demonstration of the temperature distribution and time variation, and control of the first wall temperature under different operational scenarios of the TBM under different testing phases in ITER. Further recommendations will be provided when detailed design of the first wall and flow distribution design of the DCLL are available. The proposed tasks estimated were based on technical experience and the experience of working with the existing SNL ion beam heat flux testing and helium loop facility and their supporting personnel. Relatively optimistic assumptions have been made on tasks and costing estimates already. This roughening technology is very sensitive to details, material, configuration, coolant condition etc. Decades had gone by before some rough correlations were obtained. But you cannot rely them on design. They would give you some approximations, good for conceptual design, but not good for reality. The use of Ferritic Steel is also new to business. How can be made the roughening will be a major question. All I am saying that we will have to look at the problem and solution as a whole. Therefore, I would say this task should still be at high priority. The available correlation for rough surfaces are for heat transfer in tubes and rod bundles. And, yes there is an effect of the material and coolant. In deriving the heat transfer correlations for rough surfaces, " a transformation " is used to convert the measured results to the the actual geometry. These transformations use R & G functions which correspond the functions in the lograthmic velocity and temperature profiles in a channel. Thus for one sided heat transfer, with one sided enhancement, the effect of channel width must be derived and verified. The effect of the coolant and surface material comes into effect due to temperature distribution in the surface profile. The result can characterized by the Biot number. Thus for a similar roughness the enhancemet for helium (due to larger heat transfer) the enhancement is smaller. Similarly for a surface with smaller thermal the enhancement is smaller. As Neil pointed out the effect is small but not negligible. | E-BM |
|  |  |  | Zinkle | Similar work likely required in EU. However, if significant improvement in heat transfer could be achieved, this could lead to new (better) fabrication techniques than what is currently being consider by the EU. Therefore, this item should have some priority for the beginning portion of the schedule. | I-B |
|  |  |  | Morley | Similar work is going on in the EU, it should be coordinated. Studies once a roughening technique is identified and channel sizes fixed could be done with small mockups in small heating facilities, combined mockup testing of Be joining to FS, and confirmed as part of the prototype. | I-B |
|  |  |  | Malang | I believe this is an important task. Unfortunately, neither Japan nor EU consider at this time artificial roughening of the channel walls as an excellent way to improve FW cooling. Hopefully, Clement has in mind to investigate not only optimal roughness but roughness which can be fabricated on one of the four wall sides in our FW cooling channel |  |
|  |  |  | Smolentsev | There is already a big database | D-E |
|  | Helium cooled flow distribution | Test Module 1.8.1.1.2.6.2 Wong | Wong/ Baxi | This R&D addresses the demonstration of flow distributions in the details of the DCLL TBM, including the inlet and outlet flows. Flow instability and local hot spots in the DCLL TBM helium flow system will be avoided. This task is also necessary in the bench marking of thermal fluid codes. This task needs to be coupled very closely with the detailed design and the manufacturing process. It also relates to the area of safety mainly in the demonstration of the local temperature distribution and variation during different operation scenarios of the TBM under different testing phases in ITER These two are mandatory R&Ds to support the thermal performance of the DCLL TBM | E-BM |
|  |  |  | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Smolentsev |  | E-B |
|  |  |  | Morley | The design solution to ensure acceptable flow distribution in various ferritic steel cooling channels for the FW and internal structures must be tested under a variety of operating conditions and with thermal loads. This will likely be one of the main tests of the prototype. Smaller tests with characteristic manifolds will likely be needed, depending on the design solutions arrived at, and should be combined whenever possible with HCCB needs as well. US solutions will likely be sufficiently different from EU that independent testing will be needed. | E-B |
| PbLi/Water Reaction | PbLi/water hydrogen production via droplet contact mode | Test Module 1.8.1.1.2.7 Merrill | Merrill | This task is oriented towards adding to the safety case for licensing of the DCLL TBM system. The goal is to quantify the fraction of lithium that will react with water during prototypical accident conditions associated within an in-vessel spray of the DCLL TBM PbLi into ITER cooling water. Risk if not performed is high, since the only alternative is to limit the entire TBM system PbLi inventory to 0.28 m3, or to reduce the lithium fraction in the PbLi. The HCLL TBM will have this same licensing issue, and as a consequence there could be some cost sharing arrangement made with the EU in this area. | E-M |
|  |  |  | Zinkle | Should be coordinated internationally | I |
|  |  |  | Morley | Something needs to be done to convince the safety regulators to allow up to 600 liters of volume of PbLi to be contained in the loop for all PbLi concepts. If some sort of experiment is required it should be done internationally (so priority is important) and agreed to by the safety regulators as to what result is required to allow larger PbLi inventory Contact mode should be high speed jet (with large droplets if the jet decays), as a high pressure driven jet seems the only way the entire PbLi volume could be spilled in the vacuum chamber in under a minute or so. | I-B |
|  |  |  | Smolentsev |  | I-B |
|  |  |  | Malang | In my recollection, there had been two classes (or contact modes) of experiments: a) ISPRA investigated the case that same kilograms of Pb-17Li were thrown as one lump into a pool of water. They found that always less than 50 % of the Li contained in the LM reacted with the water. b) Hanford injected a water jet into a pool of LM (Pb-17Li, Li, Na). All the water was reduced to hydrogen. Interestingly, Mike Corradini work as a consultant with both groups, and I think it would be worthwhile to get his opinion on this issue. Brad makes the assumption that all our LM is injected as small droplets into a pool of water, and tries to find out which fraction of Li will react. Only if close to 100 % would react, we would have too high a hydrogen generation. Can you imagine that all our LM will be dispersed to small droplet, and that the water coming from a broken FW of a shielding blanket will form a large pool at the bottom of the torus the droplets will be injected into? Again, I would let the CEA people convince the safety board! |  |
|  |  |  | Wong | No comment | E-M |
| Be Joining to FS | Joining Research | Test Module 1.8.1.1.2.8.1&2 Ulrickson, Zinkle | Zinkle | Should be coordinated internationally | I |
|  |  |  | Morley | A final decision from ITER safety people as to whether Be layer is required for 1st TBM should be reached. If such a layer is needed, the R&D is then Important and Should be coordinated internationally Methods must be coordinated with the FS fabrication R&D to make sure that adopted methods are compatible with fabrication sequence and techniques | I-B |
|  |  |  | Malang | All 6 ITER parties have t deal with this issue. Why not let the elder 3 ITER parties tackle this problem |  |
|  |  |  | Wong | I suggest let’s wait on this one and see how the world community can collaborate, since it is needed by everyone. |  |
|  | TBM PFC Development | Test Module 1.8.1.1.2.8.4&5 Ulrickson, Zinkle | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Morley | Testing is an essential step to this process, and should be coordinated internationally | I-B |
|  |  |  | Smolentsev |  |  |
|  | Prototype PFC | Test Module 1.8.1.1.2.8.7 Ulrickson, Zinkle | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Morley | Such a prototype could be combined with the overall prototype testing program, provided a reduced height of the prototype is adopted or a testing facility capable of testing the full size is developed. A separate prototype for just FW testing is desirable. | D-M |
|  | Irradiation of TBM PFC | Test Module 1.8.1.1.2.8.8 Ulrickson, Zinkle | Zinkle | (Same as 1st subtask) | I |
|  |  |  | Morley | Low dose irradiation of samples any interlayer materials is important provided that this remains the judgment of the irradiation experts. It should certainly be carried out internationally The data is not needed until well into the DT phase 6 years from ITER first plasma, but in case some corrective action is needed for altering the Be attachment process, it should probably still done before the end of the 10 year period. | I-E |
| Virtual TBM | Data Structure | Test Module 1.8.1.1.2.9.1&2 Abdou | Morley | Simulation is essential to understanding and utilizing the TBM experiments. Diagnostics in the TBM will be limited and simulation must fill the gap. This is another area that I would classify as Important, but which should be under a base program effort. It could also be carried out internationally This tool will not likely be ready to aid in the first design, but will be important for the execution of the 1st TBM. The benchmarking of such an integrated tool is one of the main goals of TBM testing Level of effort here is somewhat debatable | I-M |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Wong | it will take time to become useful, continue at low level | D-B |
|  |  |  | Smolentsev |  | I-ME |
|  | Integration of capabilities | Test Module 1.8.1.1.2.9.3 Abdou | Morley | (Same as 1st subtask) | I-M |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Wong | See 1st subtask | D-B |
|  |  |  | Smolentsev |  | I-ME |
|  | Code Application and Benchmarking | Test Module 1.8.1.1.2.9.4 Abdou | Morley | (Same as 1st subtask) | I-M |
|  |  |  | Zinkle | (no comment) | D |
|  |  |  | Wong | See 1st subtask | D-B |
|  |  |  | Smolentsev |  | I-ME |
| Advanced Diagnostics | Monitor ITER diagnostic developments | Test Module 1.8.1.1.2.10.1 Morley | Morley | Diagnostics are of critical importance to the execution of the TBM experiments. Inactive or inaccurate diagnostic sensors and systems could potentially lead to the wasting of the time and money invested in the TBM program. This work is classified as Important as others are working on it internationally Many diagnostics systems (for temperature and pressure for instance) suitable for use in tokamak and nuclear environments have been developed for current tokamaks, fission reactors, and are under development for ITER. The US TBM team should be involved in this ITER process and utilize, adapt and test diagnostics for the TBM environment Development needs for new or unique diagnostics need to be identified soon and development programs instituted. | I-B |
|  |  |  | Zinkle | I consider this item to be Important (should be coordinated with international parties to minimize duplication; this may allow some promising new diagnostic techniques to be investigated). | I-? |
|  |  |  | Wong | this is the whole point for doing TBM, we need to be able to monitor. | E-B |
|  |  |  | Smolentsev |  | E-M |
|  | Monitor international diagnostic developments | Test Module 1.8.1.1.2.10.2 Morley | Morley | This should be one of the greatest overlap areas for international collaboration. The US should be involved similar to the description of the ITER diagnostics sited above. It is essential, but classified as important due to the international involvement | I-B |
|  |  |  | Youssef | The nuclear part of this task is to monitor and participate at a low level in the diagnostic developments and codes verification currently is in progress internationally (e.g. IEA activities) The techniques are for measuring tritium production, nuclear heating and n/g spectra. It is more oriented toward understanding/predicting TBM performance required for design Some measuring techniques require large instrumentation which causes perturbation to the nuclear field with subsequent impact on predicting, for example, actual heating rates throughout the TBM required for other analysis (e.g. theromechanics)- unless the instrumentations and their mechanism are modeled in calculations. Smaller NE214 (<less than 4 cm diam.) is in progress. Newly developed neutronics code, ATTELA is a finite element CAD-based deterministic tool (not Monte Carlo) is now under negotiation for adaptation in ITER. Comparing measured data to results for this code and others (e.g. MCNP) is very useful in verifying our prediction capabilities in an integral experiment using 14 MeV neutron source. If the subtask is undertaken now, this will give enough time to have confidence in neutronics capabilities prior to the TBM insertion in ITER The EU community and Japan are currently involved in undertaking several integral experiments at the FNG facility (Italy) and the FNS facility (JAERI, Japan) where mock-ups simulating their HCCB and HCPB TBM are tested for nuclear performance and for codes/data verification. Participation in such effort will be very cost effective since there is no 14 MeV facility currently operating in the US | E-B |
|  |  |  | Zinkle | (same as 1st subtask | I-? |
|  |  |  | Wong | (same as 1st subtask) | E-B |
|  |  |  | Smolentsev |  | E-M |
|  | Testing of first TBM diagnostics on mockups | Test Module 1.8.1.1.2.10.3 Morley | Morley | Diagnostics and their attachments and feed-throughs should be tested in the prototype tests | E-M |
|  |  |  | Zinkle | (same as 1st subtask) | I-? |
|  |  |  | Wong | (same as 1st subtask) | E-B |
|  | Testing of nuclear diagnostics with in-pile mockups | Test Module 1.8.1.1.2.10.2 Youssef | Morley | This testing, while using a US mockup should be done in international facilities. This topic could be moved into the integrated testing category as a test for the second TBM qualification If tests can not be successfully performed and benchmarked in a well quantified point source facility, then the full scale TBM should not be deployed in ITER. | I-E |
|  |  |  | Youssef | This R&D task is intended to quantify the nuclear field in a replica of the TBM. The mockup does not necessarily conforms to the final dimension but simulates in details the geometrical configuration and heterogeneity of the DCLL TBM. Various measuring techniques for neutron/ gamma fluxes, tritium production rate (TPR) and heating rate are compared among each other and to various calculation codes to verify their predictive capabilities and quantify uncertainty ranges in the prediction. Integral measurements are performed with the available 14 MeV neutron sources. The task is more oriented to establishing basic TBM feasibility for fusion (e.g. tritium production rate) and to understanding/predicting TBM performance required for design prior to installing the TBM in ITER The effect of inserting tubes of various sizes on neutronics measurement will be investigated with sensitivity/uncertainty analysis and through direct calculation. In addition, the effect of leaving the measuring instruments for various length of time before retrieval will be studied to derive correction factors to be applied to the TBR placed in ITER. Some measuring techniques require large instrumentation which causes perturbation to the nuclear field with subsequent impact on predicting, for example, actual heating rates throughout the TBM required for other analysis (e.g. theromechanics)- unless the instrumentations and their mechanism are modeled in calculations. Smaller NE214 (<less than 4 cm diam.) is in progress. Comparing measured data to results from neutronics codes based on the Monte Carlo and/or deterministic methods to verify their prediction capabilities is essential in deriving safety factors needed for more conservative overall design that meets a set of performance requirements, especially when the TBM is placed in the complicated geometry of ITER. If the subtask is undertaken now, this will give enough time to have confidence in neutronics capabilities prior to the TBM insertion in ITER The EU community and Japan are currently involved in undertaking several integral experiments at the FNG facility (Italy) and the FNS facility (JAERI, Japan) where mock-ups simulating their HCCB and HCPB TBM are tested for nuclear performance and for codes/data verification. We can build our own DCLL TBM mockup and arrange with the administration of these facilities to undertake the proposed measurements in their facilities since there is no 14 MeV facilities currently operating in the US. | E-ALL |
|  |  |  | Zinkle | (same as 1st subtask) | I-? |
|  |  |  | Wong | (same as 1st subtask) | E-B |
|  |  |  | Smolentsev |  | I-E |
| Integrated mockup tests | He Loop (modification of SNL or similar loop) | Test Module 1.8.1.1.2.11 Tanaka/Fogarty | Tanaka |  |  |
|  |  |  | Morley | Prototype and mockup testing in a FW heat flux will be a required element, one option is to improve SNL facility by upgrading helium coolant capability, or a new facility with more integrated testing features can be created, or an international facility could be used if testing time and cost agreements can be reached with an international partner A PbLi/B field facility is also an essential element of prototype/mockup testing. Before we have talked about this under the Thermofluid MHD, but it really should be a part of an integrated facility. I think it should be located here. An overpressure facility has not been included either, but should be costed. This would be a large pressure tank and helium pressure facility allowing bursting of TBM prototype at temperature. This category needs to be broken down into individual test facilities required. | E-B |
|  |  |  | Wong | this is part of the program | E-B |
|  |  |  | Zinkle |  | E |
|  |  |  | Smolentsev |  | E-B |
|  | Integrated FW heat flux and overpressure test of ½ scale DCLL TBM | Test Module 1.8.1.1.2.11 Tanaka/Fogarty | Tanaka |  |  |
|  |  |  | Morley | These tests are essential for the prototype and HHF testing will also be useful for smaller mockups MHD flow and Heat transfer tests are also essential and should be moved into this category Testing of a 2nd TBM prototype in a point neutron source to determine effectiveness and sensitivity of neutron diagnostics could also be included here This category needs to be broken down into subcategories for each individual test proposed | E-M |
|  |  |  | Wong | this is part of the program. | E-B |
|  |  |  | Zinkle |  | E |
|  |  |  | Smolentsev |  | E-M |